FlowCue AI

Decision Log

Prepared by: Founder Office

Version 0.2 — consolidated from all prior documents

July 24, 2026

# 1. Purpose

Every prior document ends with its own "Founder Decisions Needed" appendix. This log pulls all of those into one place -- both the decisions already made (with rationale, so future work doesn't relitigate them) and the ones still open -- so the project has a single source of truth as it grows, per the founder prompt's requirement to maintain complete project memory and never restart from scratch.

# 2. Urgent: Naming Conflict Found

A trademark and domain scan (July 24, 2026) turned up a live, active product at flowcue.app -- "FlowCue - AI-Powered Teleprompter & Script Generator" -- in the identical category. There is no exact registered trademark for "FlowCue AI" (searched directly, zero results), and a separate 2008-filed "FLOWCUE" mark in the same software class is dead/cancelled since June 2020. Neither fact fully clears the name: trademark law weighs likelihood of confusion, not exact string matches, and "AI" is the kind of generic suffix courts typically don't treat as differentiating -- on top of the practical problem that beta testers searching "FlowCue" during the beta will land on a competitor's site.

Decision on file: proceed with "FlowCue AI" for now, limited to low-visibility beta outreach (direct emails, not public posts with the name in a searchable title), and treat trademark clearance as the top open item to resolve -- with a lawyer, not with more web searches -- before any public launch, paid marketing, or trademark filing.

# 3. Decisions Made

| Decision | Source | Rationale |
| --- | --- | --- |
| Core differentiator is the real-time speech-following engine, not the pronunciation assistant or AI coach | Founder brief / PRD §5 | Founder brief explicitly states everything else is secondary; confirmed by competitor research showing this is the reliability gap incumbents haven't closed |
| v1 platforms: Web + iOS. Android deferred to v1.1, desktop offline-first to v1.2 | PRD §9 | Covers highest-intent segments (professionals, wedding speakers) with least platform-fragmentation risk |
| Default visual mode: sentence-glow + auto-scroll; word-level karaoke offered as a setting | PRD §6 | Lowest cognitive load as default; both modes share the same underlying position signal so offering both is low-cost |
| AI coach excludes live on-stage overlays and breathing reminders for v1 | PRD §8 | Must never overshadow or interrupt the live cueing engine per the founder brief's explicit priority order |
| Production speech recognition: hybrid on-device + cloud STT (Deepgram Nova-3 / AssemblyAI), not the browser's Web Speech API alone | Technical Architecture §2 | Web Speech API has no offline mode, no SLA, and sends audio to Google with no guarantee -- unacceptable for a paid, reliability-critical product |
| Sync algorithm: windowed local alignment with a confidence threshold; freezes rather than guesses on low confidence | Technical Architecture §3 | Directly implements the PRD's "never lose position silently" requirement |
| Pricing: 6 tiers (Free, Pro, Life Events, Team, Education, Enterprise/Gov) | Business Plan §2 | Monetizes the full spread of founder-brief segments without bespoke products for each |
| Beta primary segments: Toastmasters members and wedding/life-event speakers | Beta Recruiting Plan §2 | Highest product-market fit and strongest referral loop, per PRD target-user prioritization |
| Beta go/no-go thresholds tied to Sean Ellis score, sync failure rate, and time-to-first-rehearsal | Beta Recruiting Plan §6 | Maps beta results onto a real launch decision instead of anecdotal impressions |
| Brand palette: navy / ice-blue / gold, carried across the investor deck, web app, and landing page | Investor Deck; Web App | Consistent brand across every founder-facing and user-facing surface, matching the PRD's "premium, calm, intelligent" UX principles |
| Web app stack: React + TypeScript, localStorage persistence as a stand-in for the backend during beta | Technical Architecture §4; Web App README | Matches the architecture doc's frontend recommendation; storage layer is written behind the same interface a real API client would use, so it's a backend swap later, not a rewrite |
| Seed round target: ~$1.5M | Investor Deck §13 | Midpoint of the $1M-$2M range matching the deck's existing use-of-funds breakdown; founder-approved July 24, 2026 |
| On-device-only privacy mode is free for all users, not an Enterprise-exclusive paid tier | Technical Architecture §6; Business Plan §2 | Removes a trust barrier for privacy-sensitive segments at low cost, since on-device is already the default cost-saving path; founder-approved July 24, 2026 |
| Beta follow-up: personal reply to every signup within 24 hours | Beta Recruiting Plan §5 | Matches the plan as drafted; founder-approved July 24, 2026 -- revisit if signup volume exceeds what one person can sustain |
| Consent approach: plain-language on-device disclosure added to the app and to in-person outreach messaging, beta proceeds without waiting for full legal review | Risk Register L1 | Reasonable precaution without blocking the beta; founder-approved July 24, 2026 -- does not replace the still-open legal review before public launch |

# 4. Decisions Still Open

Consolidated from every document's appendix, in rough priority order:

| Decision needed | Where it's discussed | Recommendation on file (if any) |
| --- | --- | --- |
| Resolve the "FlowCue AI" naming conflict with flowcue.app -- rename, negotiate, or accept the risk | Section 2 above; Risk Register L2 | Beta proceeds low-visibility in the meantime; treat as top priority before public launch |
| Founder bio, photo, and background for the team slide | Investor Deck §12 | Placeholder -- blocks sending the deck externally |
| Approve the 6-tier pricing table before it appears in public materials | Business Plan §2 | Table is drafted and ready for approval |
| Confirm cloud provider (AWS recommended) and initial regions | Technical Architecture §11 | AWS recommended for breadth of managed real-time/ML tooling; not urgent until backend build begins |
| Approve beta outreach messaging before it goes out publicly | Beta Recruiting Plan §3 | Drafted and ready for approval -- see the ready-to-send messages delivered alongside this log |
| Full legal review of audio-recording consent requirements | Risk Register L1 | Interim disclosure approach adopted; full review still needed before scaling past the beta |
| Hiring priority and timeline relative to the seed raise | Investor Deck §12; Risk Register B4 | Senior ML/Speech Engineer, iOS Engineer, Founding Designer named as first hires; timing follows the funding decision |

# 5. Using This Log

Update this log, not the individual documents' appendices, once a decision is made -- then note it in the relevant document if the decision changes its content (e.g., locking the pricing table once approved). This keeps one authoritative record instead of six documents quietly drifting out of sync with each other.