FlowCue AI

Risk Register

Prepared by: Founder Office

Version 0.1 — Draft, consolidated from PRD / Architecture / Business Plan

July 24, 2026

# 1. Purpose

Individual risks are already called out inside the PRD, Technical Architecture, and Business Plan documents. This register consolidates all of them into one place, adds risks that don't belong in any single document (legal, IP, data handling), and tracks status so nothing gets lost as the project moves from beta into public launch — per the founder prompt's requirement to maintain complete project memory.

# 2. Product & Technical Risks

| # | Risk | Likelihood | Impact | Mitigation / Current Status |
| --- | --- | --- | --- | --- |
| T1 | Speech recognition cost/latency at scale if cloud STT usage grows faster than the on-device fallback can absorb | Medium | High | Hybrid on-device + cloud architecture (Technical Architecture, §2) is designed specifically to contain this; monitor cloud-STT spend per session as a KPI once beta starts |
| T2 | "Voice-tracking teleprompter" is not a novel category — competitors could close the reliability gap before FlowCue AI builds distribution | Medium | High | Reliability is being treated as an engineering requirement, not a marketing claim; regression suite (8/8 scenarios) is the leading indicator, see PRD §12 |
| T3 | Live, one-shot use cases (weddings, funerals) have zero tolerance for failure | Medium | High | Freeze-rather-than-guess behavior is built into the sync engine by design; beta feedback rubric explicitly tracks recovery time per PRD §11 |
| T4 | Web Speech API (used for the current MVP/beta) only works reliably in Chrome/Edge, excluding Safari and Firefox users from the beta pool | High | Medium | Accepted for beta scope; production plan (Technical Architecture §2) replaces it with a cross-browser hybrid STT pipeline before public launch |
| T5 | No backend yet — scripts and session history live only in each tester's browser (localStorage), so a cleared cache means lost data with no recovery | High | Medium | Acceptable for a single-device beta; flagged in Business Plan as a prerequisite before multi-device or team use cases |
| T6 | Pronunciation assistant and AI coach are rule-based heuristics, not a licensed pronunciation dictionary or clinical-grade coaching model | High | Low | Explicitly scoped as good-enough for MVP validation (PRD §7-8); revisit if beta users report inaccurate syllable breakdowns |

# 3. Legal & Compliance Risks

| # | Risk | Likelihood | Impact | Mitigation / Current Status |
| --- | --- | --- | --- | --- |
| L1 | Recording and processing another person's speech may trigger two-party consent / wiretapping laws in some U.S. states and other jurisdictions, especially at in-person Toastmasters meetings or events with bystanders | Medium | High | Not yet reviewed by counsel — recommend legal review before public launch; beta should include a visible notice that audio is processed locally and not stored by default |
| L2 | "FlowCue AI" working title has not been cleared for trademark availability | Medium | Medium | PRD §12 already flags this as a founder decision; do not commit to the name in paid marketing or app store listings until cleared |
| L3 | Education tier may bring FERPA/COPPA obligations if used with minors in classrooms | Low (not in beta scope) | High if triggered | Education tier is a later-phase segment per Business Plan §2; scope compliance review before that tier goes to market, not before |
| L4 | App Store / Play Store review requires a clear privacy policy and microphone-permission disclosure | High (certain, once mobile ships) | Medium | Not yet drafted; needed before any iOS/Android submission, not needed for the current web beta |

# 4. Business & Market Risks

| # | Risk | Likelihood | Impact | Mitigation / Current Status |
| --- | --- | --- | --- | --- |
| B1 | Cloud STT costs at scale could compress margins on the Free tier if on-device fallback underperforms | Medium | Medium | Called out in Business Plan §7 as a cost-control rationale for the hybrid architecture, not just a UX choice |
| B2 | Life-event buyers (weddings, eulogies) are largely one-time purchasers — LTV depends on referral behavior more than repeat purchase | High | Low-Medium | Business Plan §3.2 designs the "invite a co-speaker" referral loop specifically to address this |
| B3 | Beta signal could come back negative (sync engine doesn't feel reliable to real speakers) | Unknown until beta completes | High | This is the explicit purpose of the beta — see Beta Recruiting Plan §6 go/no-go criteria; a negative signal pauses GTM spend, not the whole project |
| B4 | Single founder, no hired team yet — key-person risk on both product and fundraising | High | High | Investor Deck §12 names planned near-term hires (ML/speech engineer, iOS engineer, founding designer); prioritize hiring once seed funding closes |
| B5 | Funding raise amount and terms are undefined | Certain (open item) | High | Investor Deck §13 explicitly flags this as a founder decision, not yet resolved |

# 5. Register Maintenance

This register should be revisited after the beta concludes (see Beta Recruiting Plan §4 timeline) and again before any public launch, mobile submission, or enterprise/education sales motion begins — each of those milestones activates risks (T4, L3, L4) that are explicitly out of scope today.

# Appendix: Founder Decisions Needed

- Commission a legal review of audio-recording consent requirements (L1) before the beta expands beyond a small, informed group of testers.

- Confirm trademark clearance timeline for "FlowCue AI" (L2).

- Confirm hiring priority and timeline against the seed raise (B4, B5).